AfriValue

Freelance Marketplace Platform

Project Features & Development Workflow

WordPress Custom Development using Code Snippets

Prepared by: Sifat

January 2025

# 1. Project Overview

AfriValue is a comprehensive freelance marketplace platform designed specifically for African freelancers and clients. The platform connects skilled professionals with businesses and individuals seeking quality services, with a primary focus on the African market while maintaining global accessibility.

## 1.1 Core Objectives

- Connect African freelancers with global and local clients

- Provide secure payment processing with escrow protection via Flutterwave

- Enable comprehensive dispute resolution for fair conflict management

- Implement a robust affiliate marketing system for platform growth

- Deliver premium user experience with intuitive interfaces

- Support milestone-based payments for complex projects

## 1.2 Technical Approach

The platform will be built on WordPress using a fully custom code architecture through the Code Snippets plugin. This approach provides maximum flexibility, maintainability, and scalability while leveraging WordPress's robust infrastructure. Each feature will be developed as modular, independent code snippets.

### Technology Stack

- Backend: PHP 8.x with WordPress hooks and custom database tables

- Frontend: HTML5, CSS3, JavaScript (ES6+), AJAX

- Database: MySQL with custom tables for marketplace data

- Payment Gateway: Flutterwave API integration

- Code Management: WordPress Code Snippets plugin

- Real-time Features: AJAX polling for messaging and notifications

# 2. Complete Feature Set

Below is the comprehensive list of features organized by functional category. Each feature will be implemented as modular code snippets for easy maintenance and updates.

## 2.1 User Management System

### User Registration & Authentication

- Multi-step registration wizard for freelancers and clients

- Email verification with secure token-based confirmation

- Phone number verification via SMS OTP

- Social login integration (Google, Facebook, LinkedIn)

- Two-factor authentication (2FA) for enhanced security

- Password strength enforcement and secure recovery system

### User Profiles

- Freelancer Profiles: Skills, portfolio, certifications, work history, hourly rate, availability

- Client Profiles: Company info, hiring history, project preferences, verification badges

- Profile completeness indicator with gamification elements

- Skill endorsements and verification system

- Public portfolio showcase with project galleries

- Customizable profile URLs for professional branding

### Account Management

- Account deactivation with 30-day grace period for reactivation

- Account reactivation workflow with identity verification

- Permanent account deletion with data export option

- Account suspension system for policy violations

- Pending order/balance handling during deactivation

## 2.2 Service Listings & Gigs

### Service Creation

- Multi-tier pricing packages (Basic, Standard, Premium)

- Custom pricing models (fixed price, hourly, milestone-based)

- Service extras and add-ons with separate pricing

- FAQ section for each service listing

- Requirements form builder for gathering client inputs

- Delivery time configuration per package

- Revision limits and policy settings

- Service gallery with images, videos, and portfolio samples

### Service Discovery

- Advanced search with filters (price, delivery time, rating, location)

- Category and subcategory organization

- Tag-based discovery system

- Featured and promoted listings

- Recently viewed and favorites list

- Similar services recommendations

## 2.3 Jobs & Proposals System

### Job Posting

- Detailed job creation wizard with requirements builder

- Budget range setting (fixed or hourly)

- Skill requirements with priority levels

- Deadline and project duration settings

- Attachment support for project briefs

- Job visibility settings (public, invite-only)

- Screening questions for applicants

### Proposal Management

- Cover letter and custom bid submission

- Portfolio attachment to proposals

- Milestone-based bid breakdown

- Proposal tracking and status updates

- Proposal withdrawal with reason tracking

- Proposal expiration system

- Interview scheduling integration

## 2.4 Custom Offers System

- Freelancer-initiated custom offers to clients

- Client-requested custom quotes

- Offer negotiation workflow with counter-offers

- Offer expiration with auto-decline

- Offer templates for quick creation

- Detailed scope definition with deliverables

- Direct conversion to active order

## 2.5 Payment & Financial System

### Flutterwave Integration

- Multiple payment methods (cards, bank transfer, mobile money)

- Multi-currency support with real-time conversion

- Secure payment tokenization

- Webhook handling for payment status updates

- Failed payment retry mechanism

- Transaction logging and audit trail

### Escrow System

- Automatic fund holding upon order placement

- Release triggers (delivery acceptance, auto-release timer)

- Partial release for milestone payments

- Escrow hold during dispute resolution

- Transparent escrow status visibility

- Admin override capabilities for special cases

### Milestone Payments

- Project breakdown into payment milestones

- Individual milestone approval workflow

- Milestone modification requests

- Automatic payment release per milestone

- Progress tracking linked to milestones

### Refunds & Cancellations

- Refund request workflow with reason categories

- Partial refund calculations

- Mutual cancellation with refund

- Cancellation impact on seller ratings

- Refund processing to original payment method

- Credit balance option for platform wallet

### Withdrawals & Payouts

- Multiple withdrawal methods

- Minimum withdrawal thresholds

- Processing time display

- Withdrawal history and status tracking

- Tax document generation

- Earning analytics and reports

## 2.6 Dispute Resolution System

### Dispute Initiation

- Dispute filing with category selection

- Evidence submission (files, screenshots, chat logs)

- Automatic order pause during dispute

- Both party notification and response window

### Resolution Process

- Initial self-resolution period (72 hours)

- Admin mediation escalation

- Resolution options: full refund, partial refund, complete order, split

- Decision documentation and notification

- Appeal process for decisions

- Dispute history tracking

### Admin Mediation Panel

- Centralized dispute queue with priority sorting

- Full order and communication history access

- One-click resolution actions

- Internal notes and case documentation

- Resolution templates for common cases

- Dispute analytics and reporting

## 2.7 Messaging & Communication

### Core Messaging

- Real-time messaging with AJAX polling

- File and image sharing with preview

- Message read receipts and typing indicators

- Conversation threading and organization

- Quick response templates

- Message search functionality

### Contact Information Masking

- Automatic detection of phone numbers, emails, and URLs

- Contact info masking before order placement

- Warning system for policy violations

- Progressive enforcement (warning, restriction, suspension)

- Admin review queue for flagged messages

- Unmasking after successful order completion

### Notifications System

- Email notifications with customizable preferences

- In-app notification center

- Push notifications (browser)

- SMS notifications for critical events

- Notification grouping and batching

- Do not disturb settings

## 2.8 Affiliate Marketing System

### Affiliate Portal

- Dedicated affiliate dashboard

- Unique referral link generation

- Custom tracking codes for campaigns

- Marketing materials library (banners, text links)

- Deep linking to specific services

- QR code generation for offline promotion

### Commission Structure

- Tiered commission rates based on performance

- First-order bonus commissions

- Recurring commissions on repeat orders

- Custom commission for VIP affiliates

- Cookie duration settings (30/60/90 days)

- Commission approval workflow

### Tracking & Analytics

- Click tracking with source attribution

- Conversion tracking and funnel analysis

- Real-time statistics dashboard

- Performance reports (daily, weekly, monthly)

- Top performers leaderboard

- Export functionality for tax/accounting

### Affiliate Payouts

- Minimum payout thresholds

- Multiple payout methods

- Automatic scheduled payouts

- Payout history and invoices

- Commission holdback period for refund protection

## 2.9 Time Tracking System

- Built-in time tracker for hourly projects

- Start/stop timer with activity logging

- Manual time entry with notes

- Screenshot capture for work verification (optional)

- Weekly timesheet generation

- Client approval for logged hours

- Automatic invoice generation from approved time

- Time budget alerts and caps

## 2.10 Reviews & Ratings System

- 5-star rating system with multiple criteria

- Written review with minimum character requirement

- Two-way reviews (client and freelancer)

- Review moderation and spam prevention

- Review response by service provider

- Review revision requests

- Verified purchase badge on reviews

- Review analytics and sentiment tracking

## 2.11 Order Management

### Order Lifecycle

- Order creation from service, custom offer, or proposal

- Requirements submission and approval

- Work in progress tracking

- Delivery submission with file uploads

- Revision request workflow

- Order completion and auto-completion timer

- Order extension requests

### Delivery System

- Secure file delivery with virus scanning

- Large file support (up to 1GB)

- Delivery notes and instructions

- Partial deliveries for large projects

- Delivery history and version control

- Watermarked previews before acceptance

## 2.12 Admin Dashboard

### Platform Management

- Comprehensive analytics dashboard

- User management with roles and permissions

- Service/gig approval and moderation queue

- Category and taxonomy management

- Platform fee configuration

- Featured listings management

### Financial Overview

- Revenue tracking and reports

- Transaction monitoring

- Escrow balance overview

- Payout processing queue

- Refund and dispute financial impact

- Export to accounting software

### Content Moderation

- Reported content queue

- Automated content scanning

- User warning and ban management

- Policy violation tracking

- Fraud detection alerts

# 3. Development Workflow

The development process is organized into logical phases. Each phase builds upon the previous one to ensure a solid foundation and smooth progression. No specific deadlines are assigned; progress will be discussed during regular check-ins.

## Phase 1: Foundation & Architecture

Objective: Establish the core technical foundation and database structure.

### Tasks

- WordPress environment setup and configuration

- Code Snippets plugin installation and organization structure

- Custom database tables design and creation:

  - Users extension table

  - Services/gigs table

  - Orders table

  - Transactions table

  - Messages table

  - Reviews table

  - Disputes table

  - Affiliates table

- Core helper functions and utilities snippet

- AJAX handler base framework

- CSS framework and design system setup

### Deliverables

- Complete database schema with all tables

- Core snippets framework ready for feature development

- Base CSS/JS structure matching current UI/UX

## Phase 2: User Management System

Objective: Implement complete user registration, authentication, and profile management.

### Tasks

- User registration system (freelancer and client roles)

- Email verification workflow

- Login/logout functionality

- Password recovery system

- Freelancer profile creation and editing

- Client profile creation and editing

- Account settings page

- Account deactivation flow with grace period

- Account reactivation process

### Deliverables

- Fully functional registration and login system

- Complete profile management for both user types

- Account lifecycle management

## Phase 3: Service Listings & Discovery

Objective: Build the service creation and discovery system.

### Tasks

- Service creation form with multi-tier pricing

- Service extras and add-ons functionality

- Requirements form builder

- Service gallery upload system

- Category and subcategory management

- Search functionality with filters

- Service listing pages

- Favorites and recently viewed

### Deliverables

- Complete service creation and management system

- Functional search and discovery features

- Service detail pages with all pricing options

## Phase 4: Jobs & Proposals

Objective: Implement job posting and proposal submission system.

### Tasks

- Job posting creation wizard

- Job listing and search

- Proposal submission form

- Proposal management dashboard (for clients)

- Proposal tracking (for freelancers)

- Proposal to order conversion

- Custom offers system

### Deliverables

- Job posting and management system

- Proposal workflow from submission to acceptance

- Custom offer creation and negotiation

## Phase 5: Payment System & Escrow

Objective: Integrate Flutterwave and build the escrow system.

### Tasks

- Flutterwave API integration

- Payment processing flow

- Escrow fund holding mechanism

- Escrow release triggers

- Milestone payment system

- Refund processing

- Withdrawal system

- Transaction history and reporting

- Platform fee calculation

### Deliverables

- Complete payment integration with Flutterwave

- Functional escrow system

- Milestone and partial payment capabilities

- Withdrawal functionality

## Phase 6: Order Management & Delivery

Objective: Build complete order lifecycle management.

### Tasks

- Order creation from services/proposals/offers

- Requirements submission interface

- Order status tracking

- Delivery submission system

- File upload and download

- Revision request workflow

- Order completion and acceptance

- Auto-completion timer

- Order extension requests

### Deliverables

- Complete order management system

- File delivery and version control

- Revision management workflow

## Phase 7: Messaging & Notifications

Objective: Implement communication system with contact masking.

### Tasks

- Real-time messaging interface

- File sharing in messages

- Contact information detection and masking

- Warning system for violations

- Email notification system

- In-app notification center

- Notification preferences

### Deliverables

- Functional messaging system with masking

- Multi-channel notification system

- User notification preferences management

## Phase 8: Dispute Resolution

Objective: Build dispute filing and resolution system.

### Tasks

- Dispute filing interface

- Evidence submission system

- Self-resolution period workflow

- Admin mediation panel

- Resolution actions (refund, complete, split)

- Appeal process

- Escrow integration for dispute outcomes

### Deliverables

- Complete dispute workflow for users

- Admin mediation tools

- Automated escrow handling based on resolution

## Phase 9: Affiliate Marketing System

Objective: Implement comprehensive affiliate program.

### Tasks

- Affiliate registration and approval

- Affiliate dashboard

- Referral link generation

- Click and conversion tracking

- Commission calculation engine

- Tiered commission structure

- Affiliate payout system

- Marketing materials library

- Performance analytics

### Deliverables

- Full affiliate portal

- Tracking and analytics system

- Commission and payout functionality

## Phase 10: Reviews, Time Tracking & Additional Features

Objective: Complete remaining features and enhancements.

### Tasks

- Review and rating system

- Time tracking for hourly projects

- Timesheet generation

- Featured services functionality

- Saved searches and alerts

- User activity logging

### Deliverables

- Complete review system

- Time tracking functionality

- All additional feature enhancements

## Phase 11: Admin Dashboard & Platform Management

Objective: Build comprehensive admin tools.

### Tasks

- Admin analytics dashboard

- User management interface

- Service moderation queue

- Financial reports and exports

- Payout management

- Category management

- Platform settings configuration

- Affiliate management

### Deliverables

- Complete admin dashboard

- All moderation and management tools

- Reporting and analytics

## Phase 12: Testing, Optimization & Launch Preparation

Objective: Ensure platform quality and prepare for launch.

### Tasks

- Comprehensive testing of all features

- Cross-browser compatibility testing

- Mobile responsiveness verification

- Performance optimization

- Security audit and hardening

- Payment flow testing

- Bug fixes and refinements

- Documentation preparation

- Launch checklist completion

### Deliverables

- Fully tested and optimized platform

- Security-hardened system

- Launch-ready platform

# 4. UI/UX Approach

The platform will maintain the same look and feel as the current AfriValue WordPress site. The custom development will replicate the existing UI/UX while improving functionality and performance.

## 4.1 Design Principles

- Maintain existing color scheme and branding

- Consistent typography and spacing

- Mobile-first responsive design

- Intuitive navigation patterns

- Clear call-to-action buttons

- Accessible design following WCAG guidelines

## 4.2 Key User Interfaces

- Homepage with featured services and categories

- Service listing pages with filters

- Service detail pages

- User dashboards (freelancer and client)

- Order management interfaces

- Messaging interface

- Profile pages

- Checkout flow

- Admin dashboard

# 5. Summary

This document outlines the complete feature set and development workflow for the AfriValue freelance marketplace platform. The custom WordPress development approach using Code Snippets provides the flexibility needed to implement all required features including:

- Comprehensive user management with account lifecycle controls

- Multi-tier service listings with flexible pricing models

- Jobs and proposals system with custom offers

- Flutterwave payment integration with escrow protection

- Milestone-based payments for complex projects

- Complete dispute resolution workflow with admin mediation

- Messaging with contact information masking

- Full-featured affiliate marketing system

- Time tracking for hourly projects

- Reviews and ratings system

- Comprehensive admin dashboard

The development will proceed through 12 logical phases, with regular check-ins to review progress and address any questions or adjustments needed.